TischlerCRM: Project Timeline

Status as of July 30, 2026

Phase 1 — Foundations  ✅ Complete

| Item | Status | Notes |
| --- | --- | --- |
| Repo / monorepo / CI | DONE | pnpm workspaces (web, api, db, types, storage, widgets, triggers, controllers) + GitHub Actions |
| Infra | DONE* | Railway instead of AWS/Terraform/Lambda — no IaC needed, Railway manages it |
| Database / ORM | DONE* | Prisma + Postgres, but built as a Salesforce-style custom-object metadata layer, not fixed tables — exceeds original scope |
| Auth | DONE* | Custom JWT ({sub, role, exp}) instead of Cognito Hosted UI |
| Monitoring | PARTIAL | No CloudWatch (N/A off AWS); Sentry / error-tracking status unconfirmed |

Phase 2 — Core CRM Features  ✅ complete

| Item | Status | Notes |
| --- | --- | --- |
| Core entity CRUD | DONE* | Every custom object gets full CRUD + a visual page-layout builder, not just Accounts/Contacts/Opportunities |
| Dropbox integration | DONE* | Native OAuth + file browser (packages/storage) — Zapier phase skipped entirely |
| Pipeline dashboards / reporting | DONE | Dashboard API + reference docs exist in repo |
| Global search | DONE | Search implementation present |

Phase 3 — Security, Permissions & Scale  ⚠️ Partial

| Item | Status | Notes |
| --- | --- | --- |
| Validation / error handling | DONE | Zod on every request body is a hard repo convention |
| Performance | PARTIAL | limit/offset clamping is convention; no confirmed load-time benchmarking |
| Notifications / Automations | DONE* | Full Triggers/Controllers/Widgets engine (opt-out model) — well beyond the "simple workflow builder" originally scoped |
| Email sending** | IN PROGRESS | Multi-week saga: Outlook SMTP blocked, Graph OAuth 403, Resend/SendGrid need domain, Zapier hit dead ends. Mailjet setup underway, not yet confirmed live |
| Backups / Audit | DONE* | AuditLog + LoginEvent models, full JSON snapshot export/restore — on-demand, not scheduled daily |

Phase 4 — UX Polish, Testing & Rollout  🔄 In progress

| Item | Status | Notes |
| --- | --- | --- |
| UX polish | DONE* | Mostly done, but constant tweaks as we progress. |
| Documentation | DONE* | Extensive internal technical docs already in repo (architecture, dashboard API, migrations, deployment, integrations) |
| User training material | NOT DONE | Admin/user guides, Loom videos — not yet produced |
| Deployment / rollout | DONE | Live in production at tischlercrm.up.railway.app with real daily use |
| Stabilization (Bug fixing) | IN PROGRESS | This is a continuous effort as we add new features, this week alone: formula-field bug, page-editor duplicate-field bug, lookup-cache bug, static-URL-field bug, debug-toast cleanup |

Next Phases — What’s Ahead

| Item | Status | Notes |
| --- | --- | --- |
| Finish Project List Report | IN PROGRESS | Mostly done, Work w Kevin/Stefan if there are any outstanding edits we can do. |
| Finish Service structure | IN PROGRESS | Finalize Service object schema, layouts, and workflow to match what is in salesforce. |
| Finish Email configuration | IN PROGRESS | Set up a real owned domain or use tischlerwindows.com domain for Resend with proper SPF/DKIM, either closes out the entire email saga permanently |
| Automated testing | NOT STARTED | No E2E suite currently planned; revisit if regressions become frequent |
| User-facing documentation | NOT STARTED | Admin & user guides, short training videos for team onboarding. |
| Dropbox Folder Structure | IN PROGRESS | Folder structure / generation completed. Dropbox business account still needs to be set-up to connect to our configuration. 80%~ complete. |

Generated for internal planning purposes — TischlerCRM